|  |  |  |  |
| --- | --- | --- | --- |
| small APTlogogreen | ASIA-PACIFIC TELECOMMUNITY |  |  |
| **The 1st Meeting of the APT Conference Preparatory Group for WRC-19 (APG19-1)** | **Document No. :****APG19-1/OUT-02 (Rev.1)** |
| 26 – 28 July 2016, Chengdu, People’s Republic of China  | **27 July 2016** |

Chairman, APG-19

TENTATIVE WORKPLAN FOR THE PREPARATION OF RA-19 AND WRC-19

|  **Year** | **Date/venue** | **APT activities** | **ITU activities** | **APG Actions** |
| --- | --- | --- | --- | --- |
| 2016 | 26 – 28 July 2016, Chengdu,People’s Republic of China | The 1st Meeting APT Conference Preparatory Group Meeting for WRC-19 **(APG19-1)** |  | * Election of APG Chairman and Vice-Chairmen
* Setup APG structure
* Appointment of office bearers
* Adoption of the revised working methods of APG
* Adoption of tentative workplan for the preparation of RA-19 and WRC-19
 |
| September to November(see details on [ITU webpage](http://www.itu.int/en/events/Pages/Calendar-Events.aspx?sector=ITU-R)) |  | 2nd round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups and Working Parties and dispatch necessary information in APG email reflectors |
| 12 – 16 December Geneva |  | **WRS-16** |  |
| 2017 | February to June |  | 1st round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups, Working Parties and **TG 5/1** and dispatch necessary information in APG email reflectors |
| 25 – 27 AprilGeneva |  | **RAG-24** | Follow up the results of RAG-24 and dispatch necessary information in APG email reflectors |
| Mid-July (4-5 days)Indonesia | The 2nd Meeting APT Conference Preparatory Group Meeting for WRC-19 **(APG19-2)** |  | * Consideration of the study results of ITU-R Study Groups
* Develop preliminary views on WRC-19 agenda items based on Members’ contributions
* Consideration of the outcomes of RAG-24 and take appropriate actions for the preparation of RA-19
* Develop preliminary view on RA-19 related issues based on members’ contributions, if any
* Assign WRC-19 agenda item coordinators in each Working Parties of APG
 |
| September to November |  | 2nd round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups, working parties and **TG 5/1** and dispatch necessary information in APG email reflectors |
|  | [Late November, 2 days] |  | **1st ITU Inter-regional Workshop on WRC-19 Prep.** | APT participation and preparation of contributions |
| 2018 | Mid-January to July |  | 1st round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups, working parties and **TG 5/1** and dispatch necessary information in APG email reflectors |
| Normally prior to CouncilGeneva |  | **RAG-25** | Follow up the results of RAG-25 and dispatch necessary information in APG email reflectors |
| 18 – 27 AprilGeneva |  | **Council 2018** |  |
| July/August (5 days)Host to be decidedNotes:1) When possible, the dates may need to be moved forward appropriately. 2) One day of training workshop was proposed | The 3rd Meeting of APT Conference Preparatory Group for WRC-19 **(APG19-3)** |  | * Consideration of the study results of ITU-R Study Groups
* Update preliminary views on WRC-19 agenda items based on the outcomes of APG19-2 and members’ contribution
* Consideration of the outcomes of RAG-25 and take appropriate actions for the preparation of RA-19
* Develop and update preliminary view on RA-19 related issues considering the outcomes of APG19-2 and members’ contributions
* Development of any radiocommunication related proposals for PP-18 for the consideration of APT Preparatory Group for PP-18
 |
|  | September to November  |  | 2nd round of ITU-R Study Groups Meetings | Follow up the results of ITU-R Study Groups, working parties and **TG 5/1** and dispatch necessary information in APG email reflectors |
|  | Normally near the end of the 2nd round of ITU‑R Study Groups Meetings and not in parallel with PP‑18 |  | **2nd ITU Inter-regional Workshop on WRC-19 Prep.** | APT participation and preparation of contributions |
| 2018 | October/November/December, Dubai, United Arab Emirates |  | **PP-18** | Follow up the outcomes of PP-18 related to radiocommunication and dispatch necessary information in APG email reflectors |
| 2019 | December 2018/Mid-January (6 days)[Korea] | The 4th Meeting of APT Conference Preparatory Group for WRC-19 **(APG19-4)** |  | * Finalize ­­­­APT contributions to the CPM19-2
* Update preliminary views on WRC-19 agenda items
* Arrangements for coordination during CPM19-2
 |
| [2nd half of February, Geneva] | Coordination Meetings | **CPM19-2** | * Ensure that the APT’s contributions are well treated and reflected in the outcomes of CPM19-2
* Coordinate views with other regional organizations and take necessary actions to promote APT’s interests
* Follow up the results of CPM19-2 and dispatch necessary information in APG email reflectors
 |
| 10 – 20 June |  | **Council 2019** |  |
| July/August (6-7 working days)Host to be decided | The 5th Meeting of APT Conference Preparatory Group for WRC-19 **(APG19-5)**  |  | * Finalize Preliminary APT Common Proposals for RA-19 and WRC-19
* Arrangements for coordination during RA-19 and WRC-19
 |
| [3 days in September] |  | **3rd ITU Inter-regional Workshop on WRC-19 Prep.** | APT participation and preparation of contributions |
| 21 – 25 OctoberGeneva | Coordination Meetings | **RA-19** | * Ensure that the APT’s contributions are well treated and reflected in the outcomes of RA-19
* Coordinate views with other regional organizations and take necessary actions to promote APT’s interests
* Follow up the results of RA-19 and dispatch necessary information in APG email reflectors
 |
| 28 October – 22 November Geneva | Coordination Meetings | **WRC-19** | * Ensure that the APT’s contributions are well treated and reflected in the outcomes of WRC-19
* Coordinate views with other regional organizations and take necessary actions to promote APT’s interests
* Follow up the results of WRC-19 and dispatch necessary information in APG email reflectors
 |
| 2020 | [Q2 or Q3]Host to be decided | The 1st Meeting of APT Conference Preparatory Group for WRC-23 **(APG23-1)** |  | * New APG structure
* APG work plan and ToR
* Start preparation of APT preliminary views on WRC-23 agenda items
 |

\_\_\_\_\_\_\_\_\_\_\_